AEM TRAINING PROJECT

WanderLux Travels

Problem Statement & Project Brief

Converting a Static HTML Site into a Fully Functional AEM Site

| Organisation | Cognizant Technology Solutions |
| --- | --- |
| Training Batch | AEM Freshers Batch — 2024 |
| Mentor | AEM Training Team |
| Project Type | Hands-on Capstone Project |
| Duration | 4 Weeks |
| Difficulty | Intermediate |

CONFIDENTIAL — For Internal Training Use Only

# Table of Contents

# 1. Project Overview

Welcome to the WanderLux Travels AEM Training Project! This hands-on capstone project is designed to consolidate everything you have learnt during the AEM Freshers training programme and apply it in a real-world scenario.

You have been provided with a fully designed, multi-page static HTML/CSS website called WanderLux Travels — a travel and tourism portal. Your task is to re-create this site as a fully functional Adobe Experience Manager (AEM) website, component by component, using AEM best practices.

This project mirrors the kind of work you will encounter on client engagements as an AEM developer at Cognizant. Treat it as a real project — follow coding standards, write clean HTL, and document your work.

## 1.1 Static Site Structure

The WanderLux static site consists of the following 5 pages, each linked to the others via the shared navigation:

| File | Page Name | Purpose |
| --- | --- | --- |
| index.html | Home | Landing page with Hero Banner, Featured Destination Cards, Feature Tiles, Testimonials, CTA Banner. |
| destinations.html | Destinations | Full listing of all 12 destinations with a client-side Filter Bar and Pagination. |
| destination-detail.html | Destination Detail | Individual destination page with Image Gallery, Itinerary Tabs, Booking Form, and Related Destinations. |
| about.html | About Us | Company story, Stats Banner, Team Member cards, and Values section. |
| contact.html | Contact | Contact Info, Enquiry Form, Map placeholder, and FAQ Accordion. |

# 2. Project Objectives

By completing this project, you will demonstrate the ability to:

- Set up an AEM project using the AEM Maven Archetype (or a provided starter project).

- Design and implement editable Page Templates for each of the 5 page types.

- Build reusable AEM Components (HTL + Sling Models) for each UI block in the static site.

- Manage and author content using Content Fragments stored in the DAM.

- Upload and reference digital assets (images) through AEM DAM with proper metadata.

- Implement backend logic using Sling Servlets (Booking Form, Contact Form).

- Configure application settings using OSGi Configuration factories.

- Author and preview pages using the AEM Page Editor, Touch UI.

- Follow AEM development best practices: HTL, Use-API, component dialog design.

# 3. Technical Requirements

Each requirement below maps directly to a section of the static HTML site. The HTML comments in the provided source files identify which AEM concept applies to each section.

## 3.1 AEM Project Setup

- Create a Maven-based AEM project using the AEM Maven Archetype 41+.

- Project GroupId: com.cognizant.aem

- Project ArtifactId: wanderlux

- AEM Version: AEM as a Cloud Service (AEMaaCS) or AEM 6.5 SP18 (as guided by your mentor).

- All code must reside under /apps/wanderlux/.

- Client libraries (CSS, JS) must be organised under /apps/wanderlux/clientlibs/ with appropriate categories.

## 3.2 Page Templates

Create one Editable Template for each page type listed below. Templates must be created under /conf/wanderlux/settings/wcm/templates/ and must use the correct Structure, Initial Content, and Policy nodes.

| Template Name | Based On | Required Layout Containers |
| --- | --- | --- |
| home-page | wanderlux/page | Header, Main (full-width), Footer |
| destination-list-page | wanderlux/page | Header, Filter Bar, Card Grid, Footer |
| destination-detail-page | wanderlux/page | Header, Detail Layout (2-col), Footer |
| about-page | wanderlux/page | Header, Main (full-width), Footer |
| contact-page | wanderlux/page | Header, Contact Layout (2-col), Footer |

## 3.3 AEM Components

The following components must be implemented as custom AEM components under /apps/wanderlux/components/. Each component must have:

- An HTL (.html) file using the Sling Models Use-API.

- A Sling Model Java class (Use-API or @Model annotation).

- A cq:Component node with cq:dialog for author-editable properties.

- Proper cq:editConfig with drag-and-drop zones where applicable.

| Component Name | Page(s) | Key AEM Concept | Dialog Properties |
| --- | --- | --- | --- |
| Header Navigation | All Pages | Navigation Component, Multi-level | Root path, Max depth |
| Hero Banner | Home | Sling Model, DAM Image | Title, Subtitle, BG Image (DAM), CTA |
| Destination Card | Home, Destinations | Content Fragment, List Component | CF Path, Badge label |
| Destination Card List | Home, Destinations | Content Fragment List Model | Root CF path, Limit |
| Feature Tile | Home, About | Custom Component, Multifield Dialog | Icon, Title, Description |
| Testimonial Card | Home | Content Fragment | CF path |
| CTA Banner | Home, About | Custom Component | Heading, Sub-text, CTA1, CTA2 |
| Page Hero | Inner Pages | Custom Component | Heading, Sub-text, BG colour |
| Breadcrumb | Inner Pages | WCM Core Breadcrumb | Start level |
| Filter Bar | Destinations | Custom Component + Clientlib JS | Filter labels, Default filter |
| Pagination | Destinations | Pagination Component | Items per page |
| Detail Hero Image | Detail | DAM Image Component | DAM path, Alt text |
| Itinerary Tabs | Detail | Tab Component + Clientlib | Tab labels (multifield), Day content |
| Image Gallery | Detail | DAM Multi-Asset Picker | Image paths (multifield) |
| Booking Form | Detail | Form + Sling Servlet | Package name, Base price |
| Related Destinations | Detail | Content Fragment List (tagged) | Tag filter, Limit |
| Stats Banner | About | Custom Component, Multifield | Stats array (value + label) |
| Team Member Card | About | Content Fragment | CF path |
| Contact Info | Contact | Custom Component | Phone, Email, Address, Hours |
| Contact Form | Contact | Form + Sling Servlet + OSGi | Recipient email, Subject prefix |
| Map Component | Contact | Custom Component + OSGi Config | Lat, Long, Zoom, API key source |
| FAQ Accordion | Contact | Accordion + Clientlib JS | Q&A pairs (multifield) |
| Footer | All Pages | Experience Fragment or Component | Columns (multifield), Copyright |

## 3.4 Sling Models

The following Sling Models must be implemented in Java under the package com.cognizant.aem.wanderlux.models:

- NavigationModel.java — Reads navigation structure from the JCR hierarchy.

- HeroBannerModel.java — Exposes title, subtitle, backgroundImage (DAM path), ctaLabel, ctaLink.

- DestinationCardModel.java — Adapts a Content Fragment to expose all destination fields.

- DestinationListModel.java — Uses ContentFragmentList to retrieve all destination CFs from a given root path.

- FeatureTileModel.java — Exposes icon, title, and description from the component dialog.

- TestimonialModel.java — Adapts a Content Fragment to expose reviewer name, location, rating, quote.

- TeamMemberModel.java — Adapts a Content Fragment to expose name, role, avatar, bio.

- StatsBannerModel.java — Reads a multifield list of stat value + label pairs.

- ContactInfoModel.java — Exposes structured contact details from the component dialog.

- AccordionModel.java — Reads a multifield list of question + answer pairs.

- BookingFormModel.java — Exposes destination name, price, and the Sling Servlet endpoint.

All Sling Models must use @Model(adaptables = SlingHttpServletRequest.class) and implement the WCMUsePojo or @Inject pattern. Unit tests for at least 3 models are required.

## 3.5 Sling Servlets

Implement the following Sling Servlets to handle form submissions:

### 3.5.1 ContactServlet.java

- Registration path: /bin/wanderlux/contact

- Method: HTTP POST

- Reads form fields: firstName, lastName, email, phone, subject, destination, message.

- Validates required fields and returns JSON response: { success: true } or { success: false, errors: [...] }.

- Uses the EmailService OSGi service to send a notification email to the configured recipient.

### 3.5.2 BookingServlet.java

- Registration path: /bin/wanderlux/booking

- Method: HTTP POST

- Reads form fields: name, email, departureDate, guests, roomType, specialRequests, destinationName.

- Validates required fields and returns a JSON confirmation response.

- Logs the booking request to the AEM error log.

## 3.6 Content Fragments & DAM

### 3.6.1 Content Fragment Models

Create the following Content Fragment Models under /conf/wanderlux/settings/dam/cfm/models/:

- Destination Model — Fields: destinationName (text), region (text), country (text), duration (text), price (number), badge (text), rating (number), maxGroupSize (number), description (multiline text), heroImage (content reference), highlights (multifield text), category (text, enumeration).

- Testimonial Model — Fields: reviewerName (text), location (text), rating (number), quote (multiline text), avatarEmoji (text).

- TeamMember Model — Fields: fullName (text), role (text), avatarEmoji (text), bio (multiline text), region (text).

### 3.6.2 Content Fragment Instances

Create the following Content Fragment instances in the DAM under /content/dam/wanderlux/:

- destinations/ — Minimum 6 destination CFs (one per destination card on the Home page).

- testimonials/ — Minimum 3 testimonial CFs.

- team/ — Minimum 4 team member CFs.

### 3.6.3 Digital Assets

Upload the following image sets to AEM DAM under /content/dam/wanderlux/images/:

- destinations/ — Hero images for each destination (minimum 6 images).

- destinations/santorini/gallery/ — Minimum 4 gallery images for the Santorini detail page.

- team/ — Avatar images (or use the emoji approach) for each team member.

All DAM assets must have metadata populated: title, description, and at least one tag from /etc/tags/wanderlux/.

## 3.7 OSGi Services & Configurations

Implement the following OSGi services and configurations:

### 3.7.1 EmailService (Interface + Implementation)

- Interface: com.cognizant.aem.wanderlux.services.EmailService

- Method: boolean sendEmail(String to, String subject, String body)

- Implementation uses AEM's built-in com.day.cq.mailer.MailService.

- Must be registered as an OSGi @Component with @Service annotation.

### 3.7.2 EmailServiceConfig

- OSGi Configuration factory for email settings.

- Properties: senderEmail (String), senderName (String), defaultRecipient (String), subjectPrefix (String).

- Must be configurable per environment (author/publish) via /apps/wanderlux/config/ and /apps/wanderlux/config.publish/.

### 3.7.3 GoogleMapsServiceConfig

- OSGi Configuration for the Google Maps API key.

- Properties: apiKey (String, password field), defaultLatitude (double), defaultLongitude (double), defaultZoom (int).

- API key must NOT be hardcoded in the component — always read from this OSGi config.

### 3.7.4 WanderLuxAppConfig

- Global application configuration.

- Properties: siteRoot (String, default /content/wanderlux/en), itemsPerPage (int, default 9), enableBookingFeature (boolean), supportPhone (String).

# 4. Content Authoring Requirements

Once the development is complete, you must author the following content in AEM Touch UI (Sites console):

- Create the site root page: /content/wanderlux/en (Title: WanderLux Travels, Template: home-page).

- Create child pages for each of the 5 page types using the correct templates.

- Add and configure all components on each page to match the static HTML reference site visually.

- Link the navigation to use the AEM page paths (not .html file names).

- Set SEO metadata (page title, description) on each page via Page Properties.

- Tag each page with appropriate tags from /etc/tags/wanderlux/.

- Configure the Destination List page to pull from the Content Fragments you authored.

- Preview each page in the AEM Page Editor and verify it matches the static reference.

# 5. Deliverables

Submit the following by the project deadline:

| # | Deliverable | Format / Location |
| --- | --- | --- |
| 1 | Complete AEM Maven project source code | Git repository (provided by mentor) |
| 2 | AEM Package (.zip) deployable on AEM instance | content-package exported via Package Manager |
| 3 | All 5 pages authored and published in AEM | Screenshot evidence in submission doc |
| 4 | Content Fragment instances in DAM | AEM DAM: /content/dam/wanderlux/ |
| 5 | DAM assets uploaded with metadata | AEM DAM: /content/dam/wanderlux/images/ |
| 6 | Unit tests for minimum 3 Sling Models | src/test/java/ in Maven project |
| 7 | OSGi configurations for all 4 services | /apps/wanderlux/config/ folder |
| 8 | Project README with setup instructions | README.md at project root |
| 9 | Presentation (10 slides) covering approach & learnings | PPT or Google Slides |

# 6. Evaluation Criteria

Your submission will be evaluated across the following dimensions. Each dimension carries a weighted score:

| Criteria | Weight | What We Look For |
| --- | --- | --- |
| AEM Component Implementation | 30% | Correct HTL, working Sling Models, proper dialog design |
| Content Fragments & DAM Usage | 15% | CF models correct, instances authored, assets in DAM |
| Sling Servlets & Backend Logic | 15% | Correct servlet registration, validation, JSON responses |
| OSGi Configuration & Services | 10% | Config factories, environment-specific configs, no hardcoding |
| Page Templates & Authoring | 10% | Templates created, pages authored, matches static reference |
| Code Quality & Best Practices | 10% | HTL Use-API, no scriptlets, proper resource types |
| Unit Tests | 5% | 3+ model tests with JUnit 5, good coverage |
| Documentation & Presentation | 5% | Clear README, well-structured presentation |

# 7. Suggested Project Timeline

The project is structured across 4 weeks. Use the following milestones as a guide:

| Week | Milestone | Tasks |
| --- | --- | --- |
| Week 1 | Foundation | Project setup (Maven archetype), AEM project structure, Page Templates (all 5), Header + Footer components, Navigation component, site root page creation. |
| Week 2 | Core Components | Hero Banner, Destination Card + List (with CF integration), Feature Tile, Page Hero, Breadcrumb, Stats Banner. DAM asset upload. Content Fragment models + instances. |
| Week 3 | Advanced Components | Itinerary Tabs, Image Gallery, Booking Form + BookingServlet, Contact Form + ContactServlet, FAQ Accordion, Map Component. OSGi services and configurations. |
| Week 4 | Polish & Submit | Related Destinations, Team Member cards, full content authoring on all 5 pages, unit tests, README, presentation preparation, final review and submission. |

# 8. Coding Standards & Best Practices

## 8.1 HTL (HTML Template Language)

- Use HTL Use-API exclusively — never use JSP or scriptlets.

- Use data-sly-resource for including sub-components.

- Use data-sly-list for iterating over model collections.

- Use data-sly-test for conditional rendering.

- All image references must use ${model.imageReference} pointing to DAM paths.

## 8.2 Java / Sling Models

- Use @Model annotations — never extend WCMUsePojo directly.

- Use @Inject or @ValueMapValue for injecting dialog properties.

- Use @ChildResource for nested nodes.

- Handle null values gracefully — never throw NullPointerException.

- Follow the single-responsibility principle — one model per component.

## 8.3 Component Dialogs

- Use Granite UI widgets (granite/ui/components) in cq:dialog.

- Use granite/ui/components/coral/foundation/form/pathfield for DAM paths.

- Use granite/ui/components/coral/foundation/form/multifield for repeating items.

- Provide sensible default values for all dialog fields.

## 8.4 Client Libraries

- All CSS and JS must be in AEM client libraries (clientlibs), never inline.

- Use categories appropriately: wanderlux.base, wanderlux.author, wanderlux.page.destination.

- Minify all production JS/CSS.

# 9. Resources & References

The following resources will help you during this project:

## 9.1 Provided Materials

- wanderlux-aem-project.zip — The complete static HTML/CSS site (5 pages + stylesheet). Open index.html in your browser as the visual reference.

- AEM Starter Project — A pre-configured Maven AEM project will be shared by your mentor via the team Git repository.

- AEM Local Instance — Access credentials for the shared AEM author instance will be provided by your mentor.

## 9.2 Official Documentation

- AEM Developing Documentation: https://experienceleague.adobe.com/docs/experience-manager-65/developing/home.html

- HTL Specification: https://github.com/adobe/htl-spec

- Sling Models: https://sling.apache.org/documentation/bundles/models.html

- AEM Core WCM Components: https://github.com/adobe/aem-core-wcm-components

- Content Fragments: https://experienceleague.adobe.com/docs/experience-manager-65/assets/content-fragments/

## 9.3 Support

- Daily stand-up sessions with your mentor — raise blockers immediately.

- Use the team Microsoft Teams channel for async questions.

- Peer code reviews are encouraged — review at least one teammate's PR each week.

# 10. Appendix: HTML-to-AEM Component Mapping

The table below provides a quick-reference mapping from each section of the static HTML files to the AEM component, Sling Model, and HTL file you need to create:

| HTML Section / Comment | AEM Component Path | Sling Model | HTL File |
| --- | --- | --- | --- |
| <!-- AEM COMPONENT: Header Navigation --> | /apps/wanderlux/components/navigation | NavigationModel.java | navigation.html |
| <!-- AEM COMPONENT: Hero Banner --> | /apps/wanderlux/components/hero-banner | HeroBannerModel.java | hero-banner.html |
| <!-- AEM COMPONENT: Destination Card List --> | /apps/wanderlux/components/destination-list | DestinationListModel.java | destination-list.html |
| <!-- AEM COMPONENT: Destination Card --> | /apps/wanderlux/components/destination-card | DestinationCardModel.java | destination-card.html |
| <!-- AEM COMPONENT: Feature Tile --> | /apps/wanderlux/components/feature-tile | FeatureTileModel.java | feature-tile.html |
| <!-- AEM COMPONENT: Testimonial Card --> | /apps/wanderlux/components/testimonial | TestimonialModel.java | testimonial.html |
| <!-- AEM COMPONENT: CTA Banner --> | /apps/wanderlux/components/cta-banner | CTABannerModel.java | cta-banner.html |
| <!-- AEM COMPONENT: Breadcrumb --> | core/wcm/components/breadcrumb | (Core Component) | breadcrumb.html |
| <!-- AEM COMPONENT: Page Hero --> | /apps/wanderlux/components/page-hero | PageHeroModel.java | page-hero.html |
| <!-- AEM COMPONENT: Filter Bar --> | /apps/wanderlux/components/filter-bar | FilterBarModel.java | filter-bar.html |
| <!-- AEM COMPONENT: Pagination --> | /apps/wanderlux/components/pagination | PaginationModel.java | pagination.html |
| <!-- AEM COMPONENT: Image Gallery --> | /apps/wanderlux/components/gallery | GalleryModel.java | gallery.html |
| <!-- AEM COMPONENT: Booking Form --> | /apps/wanderlux/components/booking-form | BookingFormModel.java | booking-form.html |
| <!-- AEM COMPONENT: Related Destinations --> | /apps/wanderlux/components/related-destinations | RelatedDestModel.java | related-destinations.html |
| <!-- AEM COMPONENT: Stats Banner --> | /apps/wanderlux/components/stats-banner | StatsBannerModel.java | stats-banner.html |
| <!-- AEM COMPONENT: Team Member Card --> | /apps/wanderlux/components/team-member | TeamMemberModel.java | team-member.html |
| <!-- AEM COMPONENT: Contact Info --> | /apps/wanderlux/components/contact-info | ContactInfoModel.java | contact-info.html |
| <!-- AEM COMPONENT: Contact Form --> | /apps/wanderlux/components/contact-form | ContactFormModel.java | contact-form.html |
| <!-- AEM COMPONENT: Map Component --> | /apps/wanderlux/components/map | MapModel.java | map.html |
| <!-- AEM COMPONENT: FAQ Accordion --> | /apps/wanderlux/components/accordion | AccordionModel.java | accordion.html |
| <!-- AEM COMPONENT: Footer --> | /apps/wanderlux/components/footer | FooterModel.java | footer.html |

Good luck and happy coding! — Cognizant AEM Training Team